## Slide 1: Program Backlog Management > Program Capacity Planning > Program Delivery: MASTER
Describe and categorize features
Estimate sizes
Create features
Capture relevant prioritization information (e.g., WSJF)
Prioritize program backlog
Carry out visual capacity planning
Set Team of Teams capacity using WIP limits
Sequence features into appropriate timebox (e.g., iteration)
Deliver features through underlying stories
Program Capacity Planning
Program Backlog Management
Team Backlog Management
Program Execution
Portfolio Backlog Management
Program OKRs
Create and define objectives
Define current and target metrics (key results) for objectives
Monitor progress through key results
Cross-Program Coordination
Deliver cross-program dependencies

## Slide 2: Program Backlog Management > Program Capacity Planning > Program Delivery: Agile Program Planning
Describe and categorize features
Estimate sizes
Create features
Capture relevant prioritization information (e.g., WSJF)
Prioritize program backlog
Carry out visual capacity planning
Set Team of Teams capacity using WIP limits
Sequence features into appropriate timebox (e.g., iteration)
Deliver features through underlying stories
Program Capacity Planning
Program Backlog Management
Team Backlog Management
Program Execution
Portfolio Backlog Management
Program OKRs
Create and define objectives
Define current and target metrics (key results) for objectives
Monitor progress through key results
Cross-Program Coordination
Deliver cross-program dependencies

## Slide 3: Program Backlog Management > Program Capacity Planning > Program Delivery: Agile Program Delivery
Describe and categorize features
Estimate sizes
Create features
Capture relevant prioritization information (e.g., WSJF)
Prioritize program backlog
Carry out visual capacity planning
Set Team of Teams capacity using WIP limits
Sequence features into appropriate timebox (e.g., iteration)
Deliver features through underlying stories
Program Capacity Planning
Program Backlog Management
Team Backlog Management
Program Execution
Portfolio Backlog Management
Program OKRs
Create and define objectives
Define current and target metrics (key results) for objectives
Monitor progress through key results
Cross-Program Coordination
Deliver cross-program dependencies

## Slide 4: Team Backlog Management > Team Execution + Cross-Team Coordination: MASTER
Describe and categorize stories
Create stories
Estimate story sizes
Schedule stories into appropriate timebox (e.g., sprint)
Prioritize story backlog
Deliver stories
Team Backlog Management
Team Execution
Program Backlog Management
Assign stories to relevant team members
Cross-Team Coordination
Deliver cross-team dependencies
Team OKRs
Create and define objectives
Define current and target metrics (key results) for objectives
Monitor progress through key results

## Slide 5: Team Backlog Management > Team Execution + Cross-Team Coordination : Agile Team Delivery
Describe and categorize stories
Create stories
Estimate story sizes
Schedule stories into appropriate timebox (e.g., sprint)
Prioritize story backlog
Deliver stories
Team Backlog Management
Team Execution
Program Backlog Management
Assign stories to relevant team members
Cross-Team Coordination
Deliver cross-team dependencies
Team OKRs
Create and define objectives
Define current and target metrics (key results) for objectives
Monitor progress through key results

## Slide 6: Team Backlog Management > Team Execution + Cross-Team Coordination : Agile Team Planning
Describe and categorize stories
Create stories
Estimate story sizes
Schedule stories into appropriate timebox (e.g., sprint)
Prioritize story backlog
Deliver stories
Team Backlog Management
Team Execution
Program Backlog Management
Assign stories to relevant team members
Cross-Team Coordination
Deliver cross-team dependencies
Team OKRs
Create and define objectives
Define current and target metrics (key results) for objectives
Monitor progress through key results

## Slide 7: Product Funding
Describe and categorize product
Create product
Create / manage product roadmap
Identify and document product objectives / benefits
Manage financial budgets / targets
Product Planning
Manage capacity targets:
Team of teams
Product Funding
Capacity Targets
Analysis and Prioritization / Portfolio Capacity Planning

## Slide 8: Epic Portfolio Planning
Create epic
Describe and categorize epic
Capture prioritization information (e.g., WSJF)
Associate to relevant products
Demand Intake (Governance)
Prioritize
portfolio
backlog
Epic Financial Planning
Analysis and Prioritization / Portfolio Capacity Planning
Sync epics across to portfolio board
Program Backlog Management
Estimate sizes
Manage cost and revenue/KPIs
(Lean Business Case)
Consolidate actuals
Sequence epics into appropriate timeboxes (e.g., PI)
Deliver epics through underlying features and stories
Key prioritized
epics
Product Funding / Capacity Targets
Portfolio Backlog Management
Set portfolio budget and targets
Create and define objectives
Define current and target metrics (key results)
Monitor progress through key results
Portfolio OKRs